GNSO work items in progress, 15 September 2005

| Work item | Most recent action/decision | Current status | Next action | Future actions/timeline |
| --- | --- | --- | --- | --- |
| New gTLDs Staff lead: Olof Nordling | 1 September 2005 GNSO Council call adopted the proposed approach to new gTLDs. | The approach to new gTLDs has been forwarded to the chair of the ICANN Board. | Further development in more detail of the approach to new gTLDs by the Chair of the GNSO and ICANN staff. | TBA |
| GNSO Review Staff lead: Liz Williams | 8 September 2005 Board/Council teleconference call | Preparation of revised background document and draft ToR - other constituency, SO and community views sought |  | 9 - 23 September 2005 Other constituency, SO and community views sought 31 October 2005 Detailed Terms of Reference paper and Board Resolution submitted to Company Secretary for inclusion in Board papers of Vancouver meeting December 4 2005 Vancouver Board meeting. Approval of Terms of Reference and resolution to proceed with GNSO Review 10 December 2005 Release Terms of Reference and Request for Proposal for Evaluators 30 January 2006 Appointment of independent consultant |
| Internationalised Domain Names (IDNs) Staff lead: Tina Dam Theresa Swinehart | 18 August 2005 GNSO Council call discussion on IDNs | No change - Registry task force for IDNs is working on revising the ICANN guidelines. | GNSO will be provided first draft revision and asked for feedback from council members and Consituencies. |  |
| Policy on new registry services Staff lead: Olof Nordling | 5-26 August 2005 Posted for public comments 16 August 2005 Submitted to Board meeting 16 August for information. 28 July 2005 Council voted to approve the new registry services policy. | 15 September 2005 Item is on the agenda for decision of the 15 September Boad meeting. | Subject to Board decision. | Implementation by ICANN staff |
| Bylaw changes on transparency Staff lead: Olof Nordling | Policy forwarded to the ICANN Board 18 August 2005 GNSO Council decided to forward to the Board as advice the proposed bylaw changes | 15 September 2005 Item is on the agenda for consideration of the 15 September Boad meeting. |  |  |
| Creation of new space on ICANN website Staff lead: Glen de Saint Gery | 18 August 2005 GNSO Council decided to request that staff create an information area for application developers that use domain names and IP addresses. | Item being treated with overhaul of GNSO website. Input needed on content. | 22 September 2005 Staff report to GNSO Council meeting | TBA |
| Transfers Working Group Staff lead: Karen Lentz Maria Farrell | 1 September 2005 Working group members and staff have added to the list of issues for review and discussion. 25 July 2005 Ross Rader compiled and circulated a list of issues raised for review and discussion on the mailing list to group issues into into those requiring (i) advisory / clarification (ii) policy change. 12 May 2005 Council set up the Transfers Policy Working Group, chaired by Ross Rader, to “to consider the experience gained so far and determine whether any changes should be recommended which might lead to commencing a policy development process.” 14 April 2005 Staff report on transfers policy published. http://www.icann.org/transfers/transfer-report-14apr05.pdf | No change - Issues list needs to be divided into categories for (i) policy clarification /advisory, and (ii) policy changes | September 2005 Further conference call of transfers working group – date TBC | Autumn 2005 Issues raised by the working group will go to GNSO for decision on how to proceed, e.g. if new PDP is needed. |
| Single letter domain names Staff lead: Maria Farrell | 14 September 2005 Staff circulated a status report to Council. 18 August 2005 GNSO Council decided to request a status report from staff. | 22 September 2005 For discussion by the GNSO Council. | TBA |  |
| WHOIS TASK FORCE OF THE GNSO Staff lead: Maria Farrell |  |  |  |  |
| Recommendation 1 on improved notification and consent | 18 August 2005 Voting deferred pending legal advice on whether notice can be construed as consent. 26 May 2005 Final TF report (inc. public comments) sent to GNSO Council with list of questions / implementation issues. GNSO Council requested advice from ICANN legal counsel on wording of recommendation. | 22 September 2005 ICANN staff update based on legal advice. being requested from |  | Submit Council report to the Board. |
| (Task 5) Rec. 2 on national laws | 12 September 2005 Task Force initial report posted on ICANN website for 20 day public comment period. 6 September 2005 Task force vote on recommendation passed unanimously. 22 June 2005 Call for constituency statements on draft recommendation, deadline; 21 July 2005. | 2 October, 2005 Task Force initial report is posted for public comments until 2 October, 2005. | 13 October 2005 Preparation of final task force report for submission to GNSO Council | 20 October 2005 Discussion and decision on the recommendation at GNSO Council meeting. |
| Task 1 Define purpose of Whois in context of ICANN’s mission, etc. | 12 September 2005 Task force conference call discussed purpose of Whois and decided to form two working groups to propose definitions of technical and legal contact purposes. 21 July 2005 Deadline for constituency statements. 16 June 2005 Staff compiled information on current uses of Whois data. | Constituency statements received: Registry constituency ISPCP NCUC IP constituency Business constituency Constituency statements outstanding: Registrar constituency | 6 September 2005 Discussion of statements on task force conference call (discussion deferred from 30 August task force call) |  |
| Task 2 Define purpose of Whois contacts | 14 June 2005 12 September 2005 Task force conference call discussed constituency statements on the purpose of Whois and decided to form two working groups to propose definitions of technical and legal contact purposes. 21 July 2005 Deadline for constituency statements. TF reps also asked to submit information on how the registrants populate the contact fields. Registrars also asked to submit information on what guidance is given to registrants on contact types, and if default data is populated into each. | Constituency statements received: Registry constituency ISPCP IPC Business constituency Constituency statements outstanding: Registrar constituency NCUC | 6 September 2005 |  |
| Task 3 Determine which data should be available for public access and how to access non publicly accessible data | 7 June 2005 Task force decided to work on this issue before the July ICANN meeting in Luxembourg, if there was time, and after that meeting if there was not. | Item not currently active |  |  |
| Task 4 Determine how to improve inaccurate data reporting, and for investigating and correcting inaccurate data. | 15 September 2005 Staff has gathering information on WHOIS Data Reporting System to inform the group’s work. 28 July 2005 GNSO Council created a working group to review implementation of current WHOIS policies on accuracy (e.g WHOIS data reminder policy, and WHOIS problem reporting system). Working group chair: Niklas Lagergren (IP constituency) | Working group chair, supported by staff, soliciting volunteers and organising a meeting to begin work. |  |  |
| Tiered access | 26 August 2005 Whois TF asked Maria Farrell (MF) to provide: Information on differences between data elements registrars are required to collect and display Information from a review of work done by previous task forces on proxy services 7 June 2005 Whois TF decided to work on tiered access (Task 4) on the mailing list. 28 June 2005 Ross Rader compiled information on previous task force proposals on tiered access and submitted it to the mailing list: http://forum.icann.org/lists/gnso-dow123/msg00435.html | 15 September 2005 Staff information-gathering work has not been completed. MF to provide to task force ASAP. | TBA |  |

WHOIS Task Force terms of reference tasks (agreed by GNSO Council, 2nd June 2005):

(1) Define the purpose of the WHOIS service in the context of ICANN's mission and relevant core values, international and national laws protecting privacy of natural persons, international and national laws
that relate specifically to the WHOIS service, and the changing nature of Registered Name Holders.

(2) Define the purpose of the Registered Name Holder, technical, and administrative contacts, in the context of the purpose of WHOIS, and the purpose for which the data was collected. Use the relevant definitions from Exhibit C of the Transfers Task force report as a starting point.

(3) Determine what data collected should be available for public access in the context of the purpose of WHOIS. Determine how to access data that is not available for public access.

(4) Determine how to improve the process for notifying a registrar of inaccurate WHOIS data, and the process for investigating and correcting inaccurate data. Currently a registrar "shall, upon notification by any person of an inaccuracy in the contact information associated with a Registered Name sponsored by Registrar, take reasonable steps to investigate that claimed inaccuracy. In the event Registrar learns of
inaccurate contact information associated with a Registered Name it sponsors, it shall take reasonable steps to correct that inaccuracy."

(5) Determine how to resolve differences between a Registered Name Holder's, gTLD Registrar's, or gTLD Registry's obligation to abide by all applicable laws and governmental regulations that relate to the
WHOIS service, as well as the obligation to abide by the terms of the agreements with ICANN that relate to the WHOIS service. [Note this task refers to the current work in the WHOIS task force called 'Recommendation 2', A Procedure for conflicts, when there are conflicts between a registrar's of registry's legal obligations under local privacy laws and their contractual obligations to ICANN.]