GNSO work items in progress, 31 August 2005

| Work item | Most recent action/decision | Current status | Next action | Future actions/timeline |
| --- | --- | --- | --- | --- |
| New gTLDs Staff lead: Olof Nordling | 28 July 2005 Council decided to ask for updated staff paper on material gathered by 4 August 2005 and discuss next steps and Council’s role on the mailing list until 11 August 2005. |  | 1 September 2005 GNSO Council call dedicated to discussing new gTLDs | TBA |
| GNSO Review Staff lead: Liz Williams | 25 August 2005 Council considered the GNSO Review: Phase One Paper. | Preparation of revised background document and draft ToR | 8 September 2005 Board/Council teleconference | 9 - 23 September 2005 Other constituency, SO and community views sought 7 October 2005 Final paper released to capture any further comments 31 October 2005 Detailed Terms of Reference paper and Board Resolution submitted to Company Secretary for inclusion in Board papers of Vancouver meeting December 4 2005 Vancouver Board meeting. Approval of Terms of Reference and resolution to proceed with GNSO Review 10 December 2005 Release Terms of Reference and Request for Proposal for Evaluators 30 January 2006 Appointment of independent consultant |
| Internationalised Domain Names (IDNs) Staff lead: Tina Dam Theresa Swinehart | 28 July 2005 Council encouraged by Bruce Tonkin to make a resolution at its next meeting supporting the update of the ICANN IDN guidelines. | Registry task force for IDNs is working on revising the ICANN guidelines. | GNSO will be provided first draft revision and asked for feedback from council members and Consituencies. |  |
| Policy on new registry services Staff lead: Olof Nordling | 16 August 2005 Submitted to Board meeting 16 August for information. 28 July 2005 Council voted to approve the new registry services policy. | 5-26 August 2005 Posted for public comments | 15 September 2005 Submission for decision at Board meeting | Implementation by ICANN staff |
| Bylaw changes on transparency Staff lead: Olof Nordling | 18 August 2005 GNSO Council decided to forward to the Board as advice the proposed bylaw changes | Policy forwarded to the ICANN Board | 15 September 2005 Submission for consideration at Board meeting |  |
| Creation of new space on ICANN website Staff lead: Glen de Saint Gery | 18 August 2005 GNSO Council decided to request that staff create an information area for application developers that use domain names and IP addresses. | Item being treated with overhaul of GNSO website. | 22 September 2005 Staff report to GNSO Council meeting | TBA |
| Working Group Staff lead: Karen Lentz Maria Farrell | 25 July 2005 Ross Rader compiled and circulated a list of issues raised for review and discussion on the mailing list to group issues into into those requiring (i) advisory / clarification (ii) policy change. 12 May 2005 Council set up the Transfers Policy Working Group, chaired by Ross Rader, to “to consider the experience gained so far and determine whether any changes should be recommended which might lead to commencing a policy development process.” 14 April 2005 Staff report on transfers policy published. http://www.icann.org/transfers/transfer-report-14apr05.pdf | Issues list needs to be divided into categories for (i) policy clarification /advisory, and (ii) policy changes | September 2005 Further conference call of transfers working group – date TBC | Autumn 2005 Issues raised by the working group will go to GNSO for decision on how to proceed, e.g. if new PDP is needed. |
| Single letter domain names Staff lead: Maria Farrell | 18 August 2005 GNSO Council decided to request a status report from staff. | Staff is preparing a status report. Expected submission to Council: Friday 9 September, 2005. | 22 September 2005 Council to discuss issue, supported by status report. |  |
| WHOIS TASK FORCE OF THE GNSO Staff lead: Maria Farrell |  |  |  |  |
| Recommendation 1 on improved notification and consent | 26 May 2005 Final TF report (inc. public comments) sent to GNSO Council with list of questions / implementation issues. GNSO Council requested advice from ICANN legal counsel on wording of recommendation. | Voting is deferred pending legal advice on whether notice can be construed as consent. | 15 September 2005 Legal advice being requested from ICANN legal counsel ahead of GNSO Council call on 22 September. | 27 September 2005 Staff prepares and submits Council report to the Board. |
| (Task 5) Rec. 2 on national laws | 22 June 2005 Call for constituency statements on draft recommendation, deadline; 21 July 2005. | 30 August 2005 Formal task force vote on recommendation was delayed pending further discussion of the recommendation. Constituency statements received: All | 6 September 2005 Task force vote on the recommendation | 13 September 2005 Publication of initial report for public comments 4 October 2005 Deadline for public comments 13 October 2005 Preparation of final task force report for submission to GNSO Council 20 October 2005 Discussion and decision on the recommendation at GNSO Council meeting. |
| Task 1 Define purpose of Whois in context of ICANN’s mission, etc. | 14 June 2005 TF conference call called for constituency statements by 21 July 2005. 16 June 2005 Staff compiled information on current uses of Whois data. | Constituency statements received: Registry constituency ISPCP NCUC IP constituency Business constituency Constituency statements outstanding: Registrar constituency | 6 September 2005 Discussion of statements on task force conference call (discussion deferred from 30 August task force call) |  |
| Task 2 Define purpose of Whois contacts | 14 June 2005 TF conference call called for constituency statements by 21 July 2005. TF reps also asked to submit information on how the registrants populate the contact fields. Registrars also asked to submit information on what guidance is given to registrants on contact types, and if default data is populated into each. | Constituency statements received: Registry constituency ISPCP IPC Registry constituency Business constituency Constituency statements outstanding: Registrar constituency | 6 September 2005 Discussion of statements on task force conference call (discussion deferred from 30 August task force call) |  |
| Task 3 Determine which data should be available for public access and how to access non publicly accessible data | 7 June 2005 Task force decided to work on this issue before the July ICANN meeting in Luxembourg, if there was time, and after that meeting if there was not. | Item not currently active |  |  |
| Task 4 Determine how to improve inaccurate data reporting, and for investigating and correcting inaccurate data. | 28 July 2005 GNSO Council created a working group to review implementation of current WHOIS policies on accuracy (e.g WHOIS data reminder policy, and WHOIS problem reporting system). Working group chair: Niklas Lagergren (IP constituency) | 25 August 2005 Staff is setting up a working group mailing list and archive 26 August 2005 Staff is gathering information on WHOIS Data Reporting System to inform the group’s work. | September 2005 Working group chair, supported by staff, will solicit volunteers and call a meeting to begin work. |  |
| Tiered access | 7 June 2005 Whois TF decided to work on tiered access (Task 4) on the mailing list. 28 June 2005 Ross Rader compiled information on previous task force proposals on tiered access and submitted it to the mailing list: http://forum.icann.org/lists/gnso-dow123/msg00435.html 26 July 2005 Whois TF asked Maria Farrell (MF) to provide: Information on differences between data elements registrars are required to collect and display Information from a review of work done by previous task forces on proxy services | 25 August 2005 MF agreed to provide information by this date. |  |  |

WHOIS Task Force terms of reference tasks (agreed by GNSO Council, 2nd June 2005):

(1) Define the purpose of the WHOIS service in the context of ICANN's mission and relevant core values, international and national laws protecting privacy of natural persons, international and national laws
that relate specifically to the WHOIS service, and the changing nature of Registered Name Holders.

(2) Define the purpose of the Registered Name Holder, technical, and administrative contacts, in the context of the purpose of WHOIS, and the purpose for which the data was collected. Use the relevant definitions from Exhibit C of the Transfers Task force report as a starting point.

(3) Determine what data collected should be available for public access in the context of the purpose of WHOIS. Determine how to access data that is not available for public access.

(4) Determine how to improve the process for notifying a registrar of inaccurate WHOIS data, and the process for investigating and correcting inaccurate data. Currently a registrar "shall, upon notification by any person of an inaccuracy in the contact information associated with a Registered Name sponsored by Registrar, take reasonable steps to investigate that claimed inaccuracy. In the event Registrar learns of
inaccurate contact information associated with a Registered Name it sponsors, it shall take reasonable steps to correct that inaccuracy."

(5) Determine how to resolve differences between a Registered Name Holder's, gTLD Registrar's, or gTLD Registry's obligation to abide by all applicable laws and governmental regulations that relate to the
WHOIS service, as well as the obligation to abide by the terms of the agreements with ICANN that relate to the WHOIS service. [Note this task refers to the current work in the WHOIS task force called 'Recommendation 2', A Procedure for conflicts, when there are conflicts between a registrar's of registry's legal obligations under local privacy laws and their contractual obligations to ICANN.]