# GNSO 4 month Operating Plan

# 1 September 2006 – 31 December 2006

## Section 1 - Current Projects

| Work item, project number, priority, lead Councilor / Staff, relevant documents | Current status / Next action | Milestones | Project on schedule / comments |
| --- | --- | --- | --- |
| New gTLDs Project No. 2005 / 01 Priority 1 Staff lead: Liz Williams Relevant documents: Initial Report on the Introduction of New Generic Top-Level Domains http://gnso.icann.org/drafts/newgtlds-issues-report-01-28jul06.htm PDP Terms of Reference http://www.icann.org/announcements/announcement-06dec05.htm | Early Q4 2006 Submission of Final Report to GNSO Council Late November 2006 TBC GNSO Council meeting to discuss the report and work toward achieving a supermajority vote on a recommendation to present to the Board. 14 September 2006 Draft Recommendations Summary posted to working document section of GNSO website | 25 – 27 May 2006 Working meeting in Brussels 29 – 31 August 2006 Working meeting in Amsterdam |  |
| GNSO work on Internationalized Domain Names (IDNs) Project No. 2005 / 03 Priority 1 Staff lead: Olof Nordling Relevant documents: August, 2006 - DRAFT GNSO Issues Report Policy Issues Relating to IDN at the Top-level http://gnso.icann.org/issues/idn-tlds/issues-report-02aug06.htm Review and Recommendations for IDN, draft IAB/IETF next steps John Klensin / Patrik Fältström http://www.ietf.org/internet-drafts/draft-iab-idn-nextsteps-04.txt ‘GNSO Policy Development for IDNs: Background Paper’ Circulated to Council mailing list on 28 October, 2005: http://gnso.icann.org/mailing-lists/archives/council/msg01479.html | 28 September 2006 GNSO Council to discuss next steps. 31 August 2006 Proposed terms of reference (of draft issues report)on an IDN PDP were reviewed in the context of the draft recommendations for new gTLD arising from the Amsterdam meeting. | 2 August 2006 DRAFT GNSO Issues Report Policy Issues Relating to IDN at the Top-level http://gnso.icann.org/issues/idn-tlds/issues-report-02aug06.htm 17 July 2006 DRAFT GNSO Issues Report Policy Issues Relating to IDN at the Top-level http://gnso.icann.org/issues/idn-tlds/issues-report-17jul06.htm | No schedule outlined for this project |
| Transfers Working Group (TWG) Review of the Transfers Policy Project No. 2005 / 04 Priority 2 GNSO Council lead: Ross Rader Staff lead: Karen Lentz Relevant documents: | 14 September 2006 List of issues identified by the TWG is in 2 categories: a) Clarifications that could be dealt with in an advisory, and b) Policy issues that may require work by the GNSO. After the TWG reviews the advisory and list of policy issues, the TWG will forward the list of policy issues to the GNSO for its consideration. GNSO Council will then review the list of policy issues and determine if further action is necessary. | August 2006 ICANN staff developed TWG input into a draft advisory and list of policy issues for review by TWG. 17 March 2006 Ross Rader circulated to working group an updated reference document. 19 January 2006 ICANN staff distributed overview of issues raised in the transfers working group, with suggested next steps |  |
| Purpose of Whois Project No. 2005 / 05 Priority 1 Staff lead: Maria Farrell | 12 April, 2006 GNSO Council adopted ‘Formulation 1’ as a working definition to allow the Whois Task Force to proceed on its remaining terms of reference. Working definition of the purpose of Whois: “The purpose of the gTLD Whois service is to provide information sufficient to contact a responsible party for a particular gTLD domain name who can resolve, or reliably pass on data to a party who can resolve, issues related to the configuration of the records associated with the domain name within a DNS nameserver.” | 17 March 2006 Final Task Force Report submitted to the GNSO Council. 18 January – 7 February, 2006 Public comment period on Preliminary Task Force Report 17 January 2006 Whois Task Force voted on Preliminary Task Force Report |  |
| WHOIS Rec. 1 on improved notification and consent Project No. 2005 / 07 Priority 1 Staff lead: Maria Farrell | 29 March 2006 GNSO Council decision on Final Task Force Report on improved Whois notification and consent. Staff to provide updated information on legal clarification of notification versus consent. |  |  |
| WHOIS Rec. 2 on a policy and procedure national laws Project No. 2005 / 07 Priority 1 Staff lead: Maria Farrell Relevant documents: 'Final task force report on a policy recommendation and advice on a procedure for handling conflicts between a registrar/registry's legal obligations under privacy laws and their contractual obligations to ICANN' Circulated to Council mailing list on 28 October, 2005: http://gnso.icann.org/mailing-lists/archives/council/msg01480.html | XX September 2006 ICANN staff produced a draft procedure for circulation to the GNSO Council and for public comments. 11 August 2006 ICANN staff wrote to chairs of SOs and ACs to solicit any advice those organizations may wish to submit and alerting them that implementation is anticipated within two months, i.e. October 2006. For organizations that cannot submit comments within two months, one-on-one contacts are an option. | 10 May 2006 ICANN Board voted to “adopt the ‘recommendation on a procedure for potential conflicts between Whois requirements and privacy laws "; and to develop and publicly document a procedure for dealing with such conflicts, taking into account the advice of the GNSO and any other interested ICANN Supporting Organization or Advisory Committee.” 18 January 2006 GNSO Board Report posted for information on the ICANN website. 28 November 2005 GNSO Council to considered Final Task Force Report and voted to accept its recommendation. |  |
| WHOIS Accuracy Working Group Project No. 2005 / 08 Priority 2 Council lead: Niklas Lagergren (IPC) Staff lead: Maria Farrell | 23 January 2006 Staff circulated to Accuracy Group a meeting summary that discusses next actions. Niklas Lagergren to circulate schedule of next actions. 11 January 2006 Accuracy Group met and discussed proposals by Bruce Tonkin. Niklas Lagergren to prepare draft schedule and way forward and circulate to the group. | 28 June 2006 (Marrakesh meeting) Accuracy group expects to present findings/recommendations 29 March 2006 (Wellington meeting) Ross Rader reported to Council on the group’s progress. |  |
| ICANN Strategic and Operating Planning Process Project No. 2006 / 0X Priority 1 Council lead: Marilyn Cade / Ross Rader (TBC) Staff lead: Maria Farrell | 13 September 2006 Issues Paper for the July 2007 - June 2010 Strategic Plan published on ICANN website for public comment. http://icann.org/announcements/announcement-13sep06.htm | Date TBA Future participation by GNSO Councillors in ICANN Strategic and Operational Planning Process | Currently on schedule |
| February 2006 PDP on contractual conditions in gTLDs Project No. 2006 /01 Priority 1 Staff lead: Liz Williams 16/17 February 2006 Council Resolution Council unanimously passed the following motion: "The Council resolves: That the Council wishes to appoint a task force for the PDP initiated on 6 February 2006 (PDP-Feb06) that consists of the full Council, including the Council members appointed by the Nominating Committee, the At Large Advisory Committee (ALAC) and the Government Advisory Committee (GAC) liaisons. That constituencies have the option to appoint representatives to the task force in place of their Council members. That the Council recommends that the constituencies ensure that there is at least one council member from the constituency on the task force. That Council members, who are not members of the task force, have observer status on the task force, and thus receive mail from the mailing lists and be able to attend task force calls and meetings as observers." | 1 July, 2006 Task Force met during ICANN meeting in Marrakech 3 August, 2006 Distribution of an updated version of the Preliminary Report on PDP-Feb06 - Contractual conditions for existing gTLDs, Late September 2006 Distribution of the PDP Feb 06 Expert Materials Collection for the use of the Task Force Members | 29 September 2006 – teleconference - consider expert materials and decide whether further advice from in person experts is needed. -discuss drafting of Final Report; identify specific changes and additions to move report from preliminary status to Final Report. Final Report released to the GNSO Council for discussion (and subsequent forwarding to the ICANN Board at the São Paulo meeting). TBC | Delayed schedule |

## Section 2

## Non-active projects - approved but not resourced

| Work item, relevant documents | Current status | Notes |  |
| --- | --- | --- | --- |
| Contention for domain names at gtld registries | Work item agreed by Council resolution but not currently resourced. 13 January 2005 Council resolution Resolution passed: “Council resolves, to request the ICANN staff manager to write an issues report (as specified in annex A to the ICANN by-laws) on the "Problems caused by contention for domain names made available by a gTLD registry ", so that Council can subsequently decide if a policy development process would be appropriate”. | Council needs to consider whether/how work on RGP relates to this existing resolution. (staff note, 24 March 2006) |  |

## Section 3

## Projects proposed but not yet approved: policy

Proposed update of the rules of procedures’

Single letter 2nd level domain names Council lead: Marilyn Cade Staff lead: Maria Farrell Relevant documents: ‘Status report on single letter domain names’ Circulated to Council mailing list on 14 September 2005

Explore use of Wikis to support GNSO Council collaborative work online Council lead:

## Section 3

## Projects proposed but not yet approved: administrative/procedural

Revise and agree GNSO Rules of Procedure Council lead: Bruce Tonkin