GNSO Council-requested WHOIS studies – June 2010 Update

| Study Area/Topic | X-ref to study proposals | Specific studies defined (work in progress) | Current status | Other Information |
| --- | --- | --- | --- | --- |
| WHOIS Misuse Studies Extent to which publicly displayed WHOIS data is misused | Study # 1, #14, #21 GAC data set 2 | Experimental: register test domains and measure harmful messages resulting from misuse Descriptive: study misuse incidents reported by registrants, researchers/ law enforcement | RFP approach. 3 responses received. Staff analysis complete to the GNSO Council on 23 March 2010. Cost: 150,000 Time estimate: 1 year | Study can count and categorize harmful acts attributed to misuse and show data was probably not obtained from other sources Some acts might be difficult to count Difficult to tie WHOIS queries to harmful acts, which makes it difficult to prove that reductions in misuse were caused by specific anti-harvesting measures Difficult to assess whether misuse is “significant” |
| WHOIS Registrant Identification Study | GAC 5, GAC 6 #13a, #18 GAC 9, GAC 10 | Gather info about how business/commercial domain registrants are identified. Correlate such identification with use of proxy/privacy services. | RFP approach. 5 responses received. Staff analysis complete to the GNSO Council on 23 March 2010. Cost: 150,000 Time estimate: 1 year | Will classify ownership and purpose of what appear to be commercial domains without clear registrant information, and measure how many of those domains were registered using a Proxy/Privacy service Might provide insight on why some registrants are not clearly identified Use of P/P services by businesses |
| WHOIS Proxy and Privacy “Abuse” Study | #17, #19 GAC 1, GAC 11 | Compare broad sample of P/P-registered domains associated with abuse with the overall frequency of P/P registrations | RFP was released on 18 May, responses are due by 20 July. | See: http://www.icann.org/en/announcements/announcement-2-18may10-en.htm |
| WHOIS Proxy and Privacy “Reveal” study | #3, #13b, #13c, #20 | Study will analyze relay and reveal requests sent for Proxy and Privacy-registered domains to measure associated delays and failures | RFP Terms of Reference are under development. Staff hopes to release RFP by end of July. |  |
| non-ASCII registration information | Previously Study #11 | Technical analysis of how non-ASCII registration information is displayed. | On hold pending work of Internationalized Registration Data WG. | IRD WG Workshop in Brussels. |
| WHOIS service requirements | Separate request-7 May 2009 | Compile a list of WHOIS service requirements based on current + previous policy discussions | First draft 26 March. Solicited SO/AC views. Draft final report posted 31 May. | Workshop in Brussels. |

Note:  Study areas 1-5 reflect all the studies initially requested by the GNSO Council 4 March, 2009.  Study area 6 was requested by the Council 7 May, 2009.