TABLE OF CONTENTS (click on the link below to go directly to the project in this list).

.

| Category | Title | Abbreviation |
| --- | --- | --- |
| GNSO WG/DT | GNSO Improvements Standing Committee on Improvement Implementation | SCI |
| GNSO WG/DT | Drafting Team on Cross-Community Working Groups | CWG-DT |
| GNSO WG/DT | IRTP Part D PDP Working Group | IRTP Part D |
| GNSO WG/DT | Policy & Implementation Working Group | PI |
| GNSO WG/DT | GNSO Metrics & Reporting WG (Uniformity of Reporting) | MetRep |
| GNSO WG/DT | RAA Privacy & Proxy Services Accreditation Issues | P&P |
| GNSO WG/DT | Translation/Transliteration of Internationalized Registration Data | T&T |
| Other | WHOIS Studies | WHO1 |
| Other | Purpose of Whois Issue Report (DEFERRED PENDING EWG FINAL REPORT) | Whois PDP |
| Other | ‘Thick’ WHOIS PDP Working Group | Thick WHOIS |
| Other | Protection of Intergovernmental Organization Names in All gTLDs | IGO-INGO |
| Other | Issue Report on curative protections of the UDRP/URS for IGO/INGOs |  |
| Other | Uniform Dispute Resolution Policy (COMPLETED FOR NOW) | UDRP |
| Joint WG/DT | Geo Regions Review Community-wide Working Group | GEO |
| Joint WG/DT | Joint ccNSO-GNSO Internationalized Domain Names Working Group (JIG) | JIG |
| Joint WG/DT | Joint Security and Stability Analysis Community Drafting Group (DNS Cert) | DSSA |
| Implementation | IRTP Part B Adopted Recommendations | IRTP Part B |
| Implementation | Inter-Registrar Transfer Policy Part C PDP | IRTP Part C |
| Implementation | Locking of a domain name subject to UDRP proceedings | Lock |

Last updated: 14 January 2014

This list includes GNSO Council projects. It does not reflect the full granularity of each task, just current status and next scheduled action(s).

| GNSO Working Groups / Work Teams / Drafting Teams |
| --- |
| Description | Initiated | Target Date | Who holds Token | Pending action/status |
| GNSO Standing Committee on Improvements Implementation (SCI) Chair: Ron Andruff Vice-Chair: TBC Council liaison : Avri Doria Staff: J. Hedlund, M. Wong, M. Konings The GNSO Standing Committee on Improvements Implementation (SCI) reviews and assesses the effective functioning of recommendations related to GNSO Improvements that have been approved by the Council. It was recently confirmed as a standing committee by the GNSO Council. | 2011-Apr-07 | Ongoing | SCI | The SCI is working on the following topics: Working Group survey; Re-submitting a motion; Voting by email; Waiver under the GNSO Operating Procedures; Consensus scale definitions in the current WG Guidelines. It is expected that the proposed recommendations for the WG self-assessment survey as well as re-submitting a motion will be published for public comment shortly. |
| Cross-Community Working Groups Framework Drafting Team Discussion leader: J. Robinson Staff: M. Wong, J. Hedlund GNSO Council Co-Chair: John Berard A new CWG Framework drafting team will be formed to further refine the principles for cross-community working groups. | 19 May 2011 | Ongoing | Staff/J. Robinson/J. Berard | GNSO Council Chair has contacted other SO/AC chairs soliciting their communities’ participation in the new DT and has followed up with a suggestion that the new CWGs being formed to assist the President’s Strategy Panels may wish to utilize the Drafting Team Principles. The first meeting of the new DT is being organized for end-January 2014. |
| IRTP Part D PDP WG Co-Chair: James Bladel, Mikey O’Connor Council Liaison: Volker Greimann Staff: L. Hoffmann, M. Konings. PDP on the remaining IRTP issues which include: Reporting requirements for registries and dispute providers in relation to the TDRP; How to handle disputes when multiple transfers have occurred in the TDRP; Should dispute options for registrants be developed; Should there be requirements or best practices for registrars to make information on transfer dispute resolution options available; Are existing penalties for policy violations sufficient; Have EPP AuthInfo codes eliminated the need for FOAs. | 17 Oct 2012 | Ongoing | WG | The WG continues to meet on a weekly basis. The WG is now in the process of drafting its initial recommendations and has agreed on draft recommendation for four of the six charter questions successfully so far. Instead of opening the existing TDRP to registrants it is contemplating recommending the request for an Issue Report to deal with inter-registrant transfer disputes which are currently not covered by any ICANN policy or dispute resolution policy.. The WG will continue its discussions on this matter and the goal for the publication of the Initial Report is currently set for March 2014. |
| Policy & Implementation WG Co-Chairs: Chuck Gomes, J. Scott Evans Council Liaison: Amr Elsadr and Brian Winterfeldt Staff: M. Konings, M. Wong The WG is tasked to provide the GNSO Council with a set of recommendations on: A set of principles that would underpin any GNSO policy and implementation related discussions A process for developing gTLD policy, perhaps in the form of “Policy Guidance”, including criteria for when it would be appropriate to use such a process (for developing policy other than “Consensus Policy”) instead of a GNSO Policy Development Process; A framework for implementation related discussions associated with GNSO Policy Recommendations; Criteria to be used to determine when an action should be addressed by a policy process and when it should be considered implementation, and; Further guidance on how GNSO Implementation Review Teams are expected to function and operate. | 9 May 2013 | Ongoing | WG | The two sub-teams on Working Definitions and Working Principles are expected to complete their initial work and submit drafts to the full WG for discussion starting late January. The WG published a set of initial questions for community feedback at its scheduled meeting in Buenos Aires and expects to review any input received shortly. |
| GNSO Metrics & Reporting DT (Uniformity of Reporting) Chair: M. O’Conner Staff: B. Cobb, L. Hoffmann The WG is tasked to provide the GNSO Council with a set of recommendations on: A set of principles that may compliment any GNSO policy efforts related to metric/data requirements to better inform the policy development process; A process for requesting metrics and reports both internal to ICANN or external, including GNSO contracted parties; A framework for distributing metrics and reports to Working Groups, the GNSO Council and the GNSO as a whole; Changes, if any, to existing Working Group Guidelines and work product templates | 17 Oct 2012 | On-going | Council | At its May 2013 meeting, the GNSO Council approved a motion to form a Drafting Team developing a charter for a non-PDP Working Group considering additional methods for collecting necessary metrics and reporting from Contracted Parties and other external resources. The DT has concluded its weekly meetings and submitted its proposed Charter to the GNSO Council in time for its January 2014 meeting. |
| Privacy & Proxy Services Accreditation Issues PDP WG Chair: Don Blumenthal Staff: M. Wong, M. Konings Council Liaison: Maria Farrell The Registrar Accreditation Agreement (RAA), the contract governing the relationship between ICANN and accredited registrars, has been in place since 2001. The Board initiated negotiations for a new RAA in October 2011, and requested an Issue Report from the GNSO at the same time. The final version of the new RAA was approved by the Board in June 2013, thereby signifying that the RAA negotiations were concluded. Per the Board’s 2011 request, the remaining issues, which have been identified as those relating to privacy & proxy services and their accreditation, will be examined in this PDP. | 2009 May-21 | Ongoing | WG | The WG has selected Don Blumenthal as its Chair, and Steve Metalitz and Graeme Bunton as its Vice Chairs. The WG has begun to hold weekly meetings. Currently it is finalizing feedback to the Expert Working Group on a proposed survey, and is in the process of inviting feedback on the WG Charter from GNSO SGs and Constituencies, and from other SOs and ACs. It has also started discussing the development of a Work Plan and possible approaches to the Charter questions. |
| Translation/Transliteration of Internationalized Registration Data PDP WG Chair(s): Chris Dillon, Rudi Vansnick Council Liaison: Ching Chiao Staff: J. Hedlund/L. Hoffmann The Council approved the initiation of a PDP on translation and transliteration of contact information on 13 June 2013. | 17 Oct 2012 | Ongoing | WG | The GNSO Council approved the PDP WG Charter at its 20 November meeting. The call for volunteers was sent out on 27 November 2013. The WG was formed and has begun weekly meetings. The WG has selected Chris Dillon and Rudi Vansnick as Co-Chairs. Staff is preparing a draft work plan for consideration by the WG. |

| Other GNSO Activities |
| --- |
| Description | Initiated | Target Date | Who holds Token | Pending action/status |
| STUDIES |
| WHOIS Studies Staff: Mary Wong The GNSO Council approved several studies of WHOIS. Topics include Misuse of WHOIS Data, Registrant Identification Information, Proxy and Privacy “Abuse” and Proxy and Privacy “Relay” and “Reveal”. Budget was approved by the ICANN Board for these studies. | 2007 Oct-31 | Ongoing | Staff | Staff is overseeing four studies of WHOIS as requested by the GNSO, the last of which are now nearing completion: A Misuse of Public gTLD WHOIS Data Study – conducted by researchers at Carnegie Mellon University (CMU). The study was released for public comment on 27 November 2013. CMU will conducted webinars in December 2013. The public comment forum closes on 18 January 2014, following which the final study to include potential responses to public comment will be prepared and published. A Registrant Identification Study –launched in October 2011, with draft analysis by NORC. A webinar with summary findings was held on 6 March. The Final Report has been published. A Proxy/ Privacy “Abuse” Study – conducted by the National Physical Lab of the UK (NPL). The study was released for public comment on 24 September 2013. Staff analysis of public comments received has been published. A final report incorporating responses to the public comments received is in process. A pre-study “survey” on Proxy/Privacy “Relay” and “Reveal” – final report [PDF, 1.23MB] has been published and this study is now completed. |

| AWAITING COUNCIL ACTION |
| --- |
| Description | Initiated | Target Date | Who holds Token | Pending action/status |
| Joint Security and Stability Analysis Community Working Group (DNS Cert) ccNSO Co-Chair: Jörg Schweiger, .de GNSO Co-Chair: M. O’Connor Staff: B. Boswinkel, J. Hedlund COMPLETED – will be removed in the next version of the project list | June 2010 | 12 Dec 2013 |  | COMPLETED: The DSSA has submitted its Final Phase 1 Report to its respective Chartering organizations and a letter to ask them to consider closing the WG. On 12 December the GNSO Council passed a motion to adopt the Final Report of the DSSA and thank the volunteers for their efforts. |

| Staff Implementation |
| --- |
| Issue Report on the purpose of collecting and maintaining gTLD registration data and on solutions to improve accuracy and access to gTLD registration data. Staff: M. Wong, M. Konings, L. Hoffmann | 2012-Nov-8 |  | Staff | The Board resolution on the Whois RT Recommendations (see http://www.icann.org/en/groups/board/documents/resolutions-08nov12-en.htm) directs preparation of an Issue Report on the purpose of collecting and maintaining gTLD registration data, and on solutions to improve accuracy and access to gTLD registration data, as part of a Board-initiated GNSO policy development process. The Preliminary Issue Report was published for public comment on 15 March 2013. The comment forum closed on 13 May. A Final Issue Report will be published following the finalization of the EWG recommendations. |
| ‘Thick’ WHOIS PDP WG Chairs: Mikey O’Connor Council Liaison: Volker Greimann Staff: M. Konings, B. Cobb As recommended by the IRTP Part B Working Group, the GNSO Council requested ICANN Staff to prepare an Issue Report on the requirement of ‘thick’ WHOIS for all incumbent gTLDs. At its meeting in Costa Rica, the GNSO Council initiated the PDP. | Nov 2012 | Feb 2014 | Staff / Board | The GNSO Council adopted the WG’s full consensus recommendations at its 31 Oct 2013 meeting. A public comment period closed 28 Dec 2013 as a requirement prior to ICANN Board’s consideration. http://www.icann.org/en/news/public-comment/thick-whois-recommendations-06nov13-en.htm. The GNSO Council adopted the GNSO Recommendations Report to the ICANN Board. The next step will be for all the relevant materials to be submitted to the ICANN Board for its consideration. |
| Protection of Intergovernmental Organization Names in New gTLDs Staff: B. Cobb, M. Wong Chair: Thomas Rickert Council Liaison: | April 2012 | Feb 2014 | Board/Staff | The GNSO Council unanimously approved the motion on the IGO-INGO WG’s recommendations at its 20 Nov 2013 meeting. The public comment period closed 8 Jan 2014 as a requirement prior to the ICANN Board’s consideration of the consensus policy recommendations (http://www.icann.org/en/news/public-comment/igo-ingo-recommendations-27nov13-en.htm). Staff has submitted the GNSO Council Recommendations Report to the ICANN Board and the GNSO Council will consider the report for approval at the Jan 2014 GNSO Council meeting. |
| Issue Report on curative protections of the UDRP/URS for IGO/INGOs Staff: M. Wong, B. Cobb | 20 Nov 2013 | Jan 2014 | Staff | On the recommendation of the IGO-INGO PDP Working Group, the GNSO Council requested an Issue Report on exploring whether the curative rights of the UDRP and URS can be used by organizations that are granted based on their identified designations. An extension to deliver the Issue Report to the Council was granted and the Preliminary Issue Report is expected to be published for public comment at the end of January 2014. |

| INACTIVE PROJECTS |
| --- |
| Uniform Dispute Resolution Policy Issue Report Staff: Request for an Issue Report on the current state of the UDRP. | 2011-Feb-03 | Completed for now (with further Issue Report due in March 2015) |  | The GNSO Council deferred commencement of a PDP, except with regard to the lock issue. An Issue Report reviewing all rights protection mechanisms (current and developed for the New gTLD Program) including the UDRP and URS was requested by the GNSO Council, to be delivered eighteen months after the first delegation of new gTLDS (which occurred in October 2013). |

| Joint SO/AC Working Groups |
| --- |
| Description | Initiated | Target Date | Who holds Token | Pending action/status |
| Joint ccNSO-GNSO IDN Working Group (JIG) ccNSO Co-chair: Yound Eum Lee GNSO Co-chair: E. Chung Staff: B. Boswinkel, S. Sheng, M. Wong This group identified three IDN issues of common interest and is proposing ways to resolve them: 1) Single character IDN ccTLDs and gTLDs; 2) aspects of variant management in the root zone; and 3) universal acceptance of IDN TLDs. Both the ccNSO and GNSO have extended this charter to continue into 2012. | 2009 July-23 | Ongoing | WG/Council | Following are updates on each of the three key areas of work: Single Character IDN ccTLDs and gTLDs: The GNSO and ccNSO both approved a Final Report. In response to the Board’s request for further advice from the SOs and ACs, advice was offered by the SSAC, SAC 52, see, http://www.icann.org/en/committees/security/sac052.pdf. On 24 February 2013, the GNSO and ccNSO Councils submitted a response to the Board reiterating support for the introduction of single character IDN TLDs and asking clarifying questions, see http://gnso.icann.org/mailing-lists/archives/council/msg12678.html IDN Variant TLDs: The ICANN Board requested input from SOs and ACs in April 2013 (see http://www.icann.org/en/groups/board/documents/resolutions-11apr13-en.htm#2.a). The JIG prepared a response letter which was approved by both the GNSO and ccNSO Councils and submitted to the Board. Universal acceptance. The JIG published its Draft Final Report on this topic for public comment, which closed on 16 August 2013, http://www.icann.org/en/news/public-comment/idn-tld-acceptance-final-25jun13-en.htm). The JIG has finalized its report and forwarded it to the Council for approval. The GNSO Council approved the report at its meeting in December 2013. The report will be submitted shortly, in co-operation with the ccNSO to the ICANN Board. Recognizing that further work needs to be done in relation to IDNs, in particular IDN variants and universal acceptance of IDNs, the GNSO and ccNSO Council have now requested the JIG to put forward suggestions on how to deal with these issues and deliver these suggestions to the GNSO Council by the ICANN Singapore Meetings in March 2014. |
| Geo Regions Review Community-wide Working Group Chair: Dave Archbold (ccNSO) GNSO Council Reps: Zahid Jamil and Ching Chiao Staff: R. Hoggarth This Board-chartered cross community WG has consulted with ICANN stakeholders regarding the definition and applications of ICANN’s Geographic Regions. Changes could have broad impact, so this WG has representatives from most SOs and ACs. | 7 Aug 2008 | March 2014 | WG | The Working Group published its Final Report recommendations (see - http://www.icann.org/en/news/announcements/announcement-22jun13-en.htm) and circulated the Final Report to ICANN SOs and ACs (including the Council) for review and comment. The Council provided feedback to the WG Chair on 13 December 2013 (see http://gnso.icann.org/en/correspondence/robinson-to-archbold-13dec13-en.pdf). After all written SO-AC responses are submitted and reviewed by the WG, the Final Report of the WG will be shared with the Board for review. |

| Approved GNSO PDP Recommendations - Status (For Information Only) |
| --- |
| Description | Adopted | Target Date | Who holds Token | Pending action/status |
| IRTP Part B PDP Adopted Recommendations |
| 5. Promotion by ALAC and other ICANN structures of the measures outlined in a recent SSAC report: A Registrant's Guide to Protecting Domain Name Registration Accounts (SAC 044). (See http://gnso.icann.org/resolutions/#201106 for text of resolution) | 22 June 2011 |  | SOs/ACs | Chair of the GNSO Council has sent messages to the Chairs of ALAC, SSAC, ccNSO, GAC, ASO (see http://gnso.icann.org/mailing-lists/archives/council/msg11736.html) to inform them about the recommendation and open discussions. |
| IRTP Part B Recommendation #9 – part 2 The GNSO Council resolved in Singapore that prior to consideration of the recommendation which states: "denial reason #7 should be replaced by adding a new provision in a different section of the IRTP on when and how domains may be locked or unlocked", the GNSO Council requests ICANN Staff to provide a proposal for such a new provision, taking into account the IRTP Part B WG deliberations in relation to this issue (see IRTP Part B Final Report - (Recommendation #9 - part 2). Upon review of the proposal, the Council will consider the recommendation. | 2011-Jun-22 |  | Staff | The ICANN Board adopted the recommendation and staff proposal at its meeting in Costa Rica. ICANN Staff has started working on the implementation of the recommendation and expects to announce the implementation plan shortly. |
| IRTP Part B Recommendation #8 The GNSO Council resolved in Singapore that prior to considering a recommendation to standardize and clarify WHOIS status messages regarding Registrar Lock status, the GNSO Council asked staff to provide a proposal to ensure that it is technically feasible to implement this recommendation. Staff should take into account the IRTP Part B WG deliberations in relation to this issue (see IRTP Part B Final Report). (IRTP Part B Recommendation #8). The goal of these changes is to clarify why the Lock has been applied and how it can be changed. Upon review of the proposed plan, the Council will consider whether to approve the recommendation. | 2011-Jun-22 |  | Staff | The ICANN Board adopted the recommendation at its meeting on 6 May (see http://www.icann.org/en/groups/board/documents/resolutions-06may12-en.htm#1.5). ICANN Staff published the proposed implementation plan for public comment on 10 May 2013 (see http://www.icann.org/en/news/public-comment/wisp-10may13-en.htm). The Reply period for public comment closed on 24 June 2013. Staff expects to announce the implementation plan shortly. |
| IRTP Part C Recommendations |
| The GNSO Council unanimously adopted the recommendations of the IRTP Part C PDP at its meeting on 17 October 2012 (see http://gnso.icann.org/en/resolutions#20121017-4). | 17 Oct 2012 |  | Staff | The ICANN Board adopted the IRTP Part C recommendations at its meeting in December (see https://www.icann.org/en/groups/board/documents/resolutions-20dec12-en.htm#2.a). As instructed by the GNSO Council, an Implementation Review Team was formed. Meetings of the IRT have recently recommenced and further details on the proposed implementation are expected to be shared with the broader ICANN community by March 2014.. |
| Locking of a Domain Name Subject to UDRP Proceedings Recommendations |
| The GNSO Council unanimously adopted the recommendations of the Locking of a Domain Name subect to UDRP Proceedings at its meeting of 1 August 2013. | 1 Aug 2013 |  | Staff | The ICANN Board adopted the Locking of a Domain Name subject to UDRP Proceedings at its meeting on 28 September (see http://www.icann.org/en/groups/board/documents/resolutions-28sep13-en.htm#1.c). As instructed by the GNSO Council, an Implementation Review Team has been formed. |

| Outstanding Recommendations for Council Action |
| --- |
| Description | Who holds Token | Pending action/status |
| None |

# Comments

In subsequent reports, this matter can be moved out of this “Awaiting Council Action” section of the action list – Council Action has now been completed.

Should we remove Jeff’s name?